IMPLEMENTATION

- Sprint 1

  - The project was initiated. All the team members met and decided the frameworks and APIs to be used in the project.

  - The team installed all the required frameworks and software required for the project. The working environment was ready and set to work.

  - Landing page was made in this sprint. (Figure 6.1)

  - Login functionality was implemented where user can login into the website using correct credentials. (Figure 6.2)

  - Basic registration page was also created to test the login functionality.

Figure 6.1: Main landing page

Figure 6.2: Login page

- Sprint 2

  - The login page was made responsive and mobile friendly.

  - A better version of registration page was implemented according to the requirements (Figure 6.4.1 & Figure 6.4.2)

  - Sign up with Social media accounts (Facebook) was added in this sprint. (Figure 6.3)

Figure 6.3: Facebook Authentication

Figure 6.4.1: Registration page

Figure 6.4.2: Registration page

- Sprint 3

  - Initial dashboard for the website was created. (Figure 6.5)

  - Registration page was enhanced as requirements changed.

  - Back-end for registration page was worked upon.

Figure 6.5: Dashboard

- Sprint 4

  - Settings page was created. (Figure 6.6.1 & Figure 6.6.2)

Figure 6.6.1: Settings page for mentor

Figure 6.6.2: Settings page for mentee

- Sprint 5

  - Designed ‘My Profile page’. (Figure 6.6.1 & 6.6.2)

  - Implemented Payment BrainTree API.

  - Enhanced the dashboard. (Figure 6.5)

  - Database schema for Feeds and Payment.

- Sprint 6

  - Initiated Mentor profile design.

  - Initiated Mentor profile backend.

  - Added Notification icon on header.

  - Created Follow database schema.

  - Enhanced Payment List design.

- Sprint 7

  - Enhanced mentor profile design. (Figure 6.7)

  - Enhanced mentor profile back-end.

Figure 6.7: Mentor Profile

- Sprint 8

  - Implement design for Messaging page. (Figure 6.8.1 & 6.8.2)

  - Implement back-end for Messaging page.

Figure 6.8.1: Messaging landing page

Figure 6.8.2: Messaging main page

- Sprint 9

  - Implemented search page design. (Figure after update)

  - Implemented search page back-end.

- Sprint 10

  - Implemented resource page design. (Figure after update)

  - Implemented resource page back-end.

  - Fix major website bugs.